## Slide 1: Deviations in Scrum
Subtitle
Notes: NOTE:
To change the image on this slide, select the picture and delete it. Then click the Pictures icon in the placeholder to insert your own image.

## Slide 2: Scrum deviations
Introduction
Properties of and ideal sprint
  What should be fixed during a sprint
Different situations leading to deviations
  Reasons for occurrence
  Problems they cause
  Contradictions to sprint ideals
How scrum teams can handle deviations
Example of a Scrum deviation
  Solutions to the scrum deviation
Summary

## Slide 3: Introduction
Scrum revolves around planning and executing sprints. During a project, all sprints should have the same length. This allows to determine the development team’s velocity, making estimates more accurate. Even though sprints are relatively short, deviations still happen. That is, the team takes longer or shorter to complete a backlog item than estimated, requirements change during the sprint, or more urgent tasks are pushed in by a team lead.

## Slide 4: Properties of an Ideal Sprint
All sprints are timeboxed which means they have a start date and end date
Produce a potentially shippable product at the end of the sprint
Sprints last a specific timeframe mostly between 2-4 weeks
No changes are made to the goals or personnel during the sprint
Reason sprints are time boxed
Motivate closure
Demonstrate progress
Improve predictability
Force prioritization
Establish work in progress limits
The sprint duration should be fixed because of the following reason

## Slide 5: Different Situations leading to deviations
Situation leading to deviations in a sprint | Reasons for occurrence | Problems caused | How they contradict ideals of a sprint
Team takes longer or shorter to complete a backlog item than estimated, | - over estimating or underestimating the team's velocity. lack of retrospect at the end of the sprint to review the performance of the team Taking on work that has dependencies from other team and not factoring it in the spring backlog | reduce teams' cohesion and unfruitful sprint reviews to move the work forward Team not able to produce the increment to the satisfaction of the user in time In the case where there are dependencies if the team takes shorter to finish the task, then it might lead to the team being idle | - All sprints are time boxed and have start and finish timelines.
Requirements change during the sprint, | - Product Backlog that isn't refined enough changes beyond the team's control such as change in technology not defining the definition of done for the sprint - user is not involved sufficiently when designing the product catalogue | Endless product reviews at the end of the sprint Team might get disoriented and discouraged if the effort is not achieving the goal of the sprint | - No changes are supposed to be made to the goals or personnel during the sprint
More urgent tasks are pushed in by a team lead | Senior management attempts to interfere with the teams work changing priorities not defining the sprint goal during sprint planning | - The team is overwhelmed and not able to meet its targets | sprints are supposed to produce a potentially shippable product at the end of the sprint. More tasks might affect this No changes are supposed to be made to the goals or personnel during the sprint

## Slide 6: Handling deviations
Deviation | Methods Scrum team can handle deviations | Advantages | Disadvantages
Team takes longer or shorter to complete a backlog item than estimated, | By ensuring that there is a good understanding of the team velocity and ensure planning for leave and time offs Using other tools like burn down chats to monitor progress | - Ensure the team has an overview of the whole project | - Its not practical to accommodate for all events that might happened during a sprint
Requirements change during the sprint, | - Renegotiate the sprint backlog with the product - owner. Changes should not distract from the sprint goal - Review the changes in the daily scrum meeting and adjust accommodate the changes - Add/remove the changes to the sprint backlog - Terminate the sprint | - The team achieves Agile objective of accepting changes even late in the process | - Changes might affect the overall sprint goal
More urgent tasks are pushed in by a team lead | - Renegotiate the sprint backlog with the product - owner. Changes should not distract from the sprint goal - Add/remove the changes to the sprint backlog as long as they don't interfere with the sprint goal |  | This might affect overall delivery of the team at the end of the sprint Team moral might be affected due to the distractions.

## Slide 7: Example of a Sprint Deviation (Requirements Change During The Sprint
Bahati internet company has two products for internet:
Africa express
Europe express.
Africa express product is loved by customers because of its affordable pricing. Europe express product is more expensive and has guaranteed quality of service. Due to the cheap cost of Africa Express not most local content is available. Customers are complaining that it does not provide redundancy and enough content. Scrum team A has been assigned to re-engineer Africa express to accommodate more local routes and include some redundancy. The product owner builds the product catalogue, and the team begins to develop and re-engineer Africa Express. In the middle of the engineering process, it is later discovered that due to changes and upgrades the product team has now made the costs of both Africa express and Europe express the same. It is now possible to migrate all the customers from Africa express to Europe express and their wont be a need to re-engineer Africa express to accommodate this customers.

## Slide 8: Conclusion
Conclusion
Sprints play a crucial role in the Scrum framework. There are ideals that a sprint should conform to however from time to time deviations happened during a sprint. The example illustrates a perfect example of a deviation during a sprint. In as much as this goes against the sprint ideal, some adjustments have to be made. In this case the team can either
Terminate the sprint
By ensuring that the team does not take on work that is has dependencies from other teams
Terminating the sprint means a lot of resources have been put in and will go to waste. The team moral might also be affected. On the other had its hard to always ensure tasks do not have dependencies as the team will not operate in a vacuum.

## Slide 9: Bibliography
Essential Scrum by Ken rubin
The Scrum Culture by Dominik Maximini
https://www.scrum.org/resources/